Group No: 16

**Poornima College of Engineering**

**Department of Information Technology**

**Sprint Progress report (Project-II: 2018-19)**

Name of Guide: Ms. Shazia Haque

Week Date: Jan 7, 2019

Title of Project: Event Planning

Name of Team Members: Ankita Rao

Ayushi Sharma

Date of Submission: Jan 8, 2019

Ongoing Project Sprint#: 1

Sprint Length From: Jan 8, 2019 to Jan 17, 2019

**Sprint Backlog**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Sprint# - Item#. | Item Description | Story Point  (1,2,4,8) | Time (Hrs) | Assigned to |
| 1-1 | Create the Login Page for manager, volunteer and customer | 8 | 11 | Ayushi Sharma |
| 1-2 | Connect it to database | 8 | 12 | Ankita Rao |
| 1-3 | Verify User name and password | 4 | 10 | Ankita Rao |
| 1-4 | It is correct redirect to the home page | 1 | 7 | Ayushi Sharma |
| 1-5 | If it is incorrect redirect to the forget password page | 2 | 10 | Ayushi Sharma |

**Kanban Table (Mention Sprint Backlog *Sprint# - Item#.*)**

|  |  |  |  |
| --- | --- | --- | --- |
| **To-Do** | **In Progress** | | **Done** |
| **Development** | **Testing** |
|  | 1-1 |  |  |
| 1-2 |  |  |  |
| 1-3 |  |  |  |
| 1-4 |  |  |  |
| 1-5 |  |  |  |

|  |  |  |
| --- | --- | --- |
| **Signature**  **(Project Guide)** | **Signature**  **(Scrum Master)** | **Signature**  **(Project Coordinator)** |